LPCC NCMHCE EXAM PREPARATION PROGRAM

LMS Implementation and Release-Control Guide

Internal Administrative Resource

Version 1.0 | July 2026 | Controlled Internal Document | No CE Credit

PROGRAM IDENTITY Self-paced licensure examination preparation for the National Clinical Mental Health Counseling Examination. This is an independent educational review program and provides no continuing-education credit.

Package status: RECONCILED - APPROVED FOR LMS BUILD AND TESTING

Teaching Clinicians How to Think.

# 1. Controlling Program Identity

| Field | Controlling Entry |
| --- | --- |
| Program name | CTA LPCC NCMHCE Exam Preparation Program |
| Program classification | Self-paced licensure examination preparation |
| Primary examination | National Clinical Mental Health Counseling Examination (NCMHCE) |
| Learner population | California LPCC/APCC candidates and other eligible candidates using the NCMHCE for licensure |
| Credit status | No continuing-education credit |
| Certificate status | No CE certificate; any non-CE completion badge or record requires separate approval |
| Current-edition control | Current-format edition; formal review required before use for examinations administered on or after July 1, 2027 |
| Publication status | Approved for LMS build and testing; public launch pending implementation verification |

NON-CE CONTROL Do not add CE hours, a CE evaluation, a CE completion attestation, CE provider claims, or a CE certificate workflow. This is an exam-preparation product.

# 2. Roles and Control Boundaries

| Role | Required Responsibility |
| --- | --- |
| Program owner | Approves program identity, pricing, access period, support terms, publication status, and final release. |
| Content administrator | Uploads only approved files; maintains sequence, version control, locks, and archive records. |
| Technical administrator | Builds and tests lessons, gates, downloads, progress tracking, responsive views, and learner access. |
| Learner support | Resolves access and technical issues without interpreting official eligibility or guaranteeing results. |
| Quality reviewer | Verifies candidate/rationale synchronization, visual QA, links, download integrity, and release behavior. |

# 3. Required LMS Course Architecture

STRUCTURE RULE Use a single visible learner path. Keep controlled answers and administrative files separate from candidate materials. Do not upload duplicate visible filenames or multiple uncontrolled versions.

| Order | Course Area | Required Content |
| --- | --- | --- |
| 00 | Start Here | Welcome; program boundaries; roadmap; readiness tracker; how to use resources; technical support. |
| 01-04 | WB1-WB4 | Each workbook cycle; Checkpoint 1 follows WB4. |
| 05-08 | WB5-WB8 | Each workbook cycle; Checkpoint 2 follows WB8. |
| 09-12 | WB9-WB12 | Each workbook cycle; Checkpoint 3 follows WB12. |
| 13 | Form A Readiness Gate | Curriculum and checkpoint completion review; Form A administration instructions. |
| 14 | Form A | Candidate simulation; controlled answer-and-rationales release after submission. |
| 15 | Form A Remediation | Required written remediation and readiness gate. |
| 16 | Form B | Final candidate simulation; controlled rationales release after submission. |
| 17 | Final Readiness | Targeted final review, pacing, logistics, and current official-source reminders. |
| R | Resource Library | Quick references, flashcards, accessibility files, approved downloads, and future media only when recordings exist and are approved. |

# 4. Standard Workbook Lesson Template

| Step | Lesson | Implementation Requirement |
| --- | --- | --- |
| 1 | Workbook Overview | Title, purpose, learning priorities, position in program, and completion requirements. |
| 2 | Optional Future Media | Not included at launch. Add only after recorded files are produced, captioned or transcribed, reviewed, and tested. |
| 3 | Student Workbook | Approved editable/downloadable learner file or accessible online reading. |
| 4 | Completion Prompt | Brief applied reflection or knowledge confirmation before assessment. |
| 5 | 17-Question Candidate Bank | Submit all items before controlled feedback appears. |
| 6 | Answer and Rationale Review | Correct answer, complete distractor rationales, CTA Exam Strategy, and error code after submission. |
| 7 | Remediation Check | Record score, confidence, errors, corrected rule, source revisit, and next action. |

# 5. Release and Gating Matrix

| Resource | Unlock Requirement | Control Rule |
| --- | --- | --- |
| Workbook learning content | Open when learner reaches course area | May be revisited after release |
| Workbook candidate bank | After required workbook lesson and completion prompt | Answers hidden until full submission |
| Workbook rationales | After candidate-bank submission | Do not expose through file names, page previews, links, or search |
| Checkpoint 1 | After WB4 cycle is complete | Rationales after checkpoint submission |
| Checkpoint 2 | After WB8 and CP1 requirements are complete | Rationales after checkpoint submission |
| Checkpoint 3 | After WB12 and CP2 requirements are complete | Rationales after checkpoint submission |
| Form A | After all workbook cycles and CP3 are complete | One primary timed attempt; rationales only after full submission |
| Form A Remediation | After Form A and controlled rationales | Required before Form B unlocks |
| Form B | After Form A remediation gate is satisfied | Final readiness form; no casual automatic reset |
| Form B Rationales | After complete Form B submission | Controlled scoring information remains learner-specific |

# 6. Simulation Administration Controls

Display administration instructions before the learner begins.

Use the approved suggested examination period and break instructions for the current-format form.

Present the case in three sections and prevent return to a prior section after submission when the LMS supports section locking.

Require one answer for every item and preserve confidence ratings when implemented.

Do not expose answer keys, blueprint roles, scored-style labels, or field-test-style labels in the candidate interface.

Preserve the original attempt record, start/end time, unanswered items, and completion status.

Do not describe a CTA practice result as an official passing score or NBCC scaled score.

FORM B CONTROL Form B contains 11 three-part cases and 143 questions in the current-format edition. The controlled scoring resource reports a full practice score and a current-blueprint practice score. Both remain educational practice measures.

# 7. Accessibility and Download Standards

| Area | Minimum Standard |
| --- | --- |
| Documents | Editable Word learner files where approved; readable headings, stable tables, and print-optimized layout. |
| Images | Meaningful alt text; decorative images marked appropriately; no essential instruction contained only in an image. |
| Color | Do not rely on color alone to communicate status, correctness, or sequence. |
| Navigation | Consistent lesson naming, visible progress, keyboard access, and descriptive link text. |
| Downloads | Test on desktop and mobile; verify the approved filename, file type, version, and complete content. |

# 8. Learner Support Boundaries

Provide help with access, download, navigation, playback, captions, account issues, and locating the correct resource.

Do not request or accept confidential client information, protected health information, passwords, or full payment-card data in routine support.

Do not determine licensing eligibility, interpret an official accommodation decision, schedule the examination, or guarantee passage.

Refer learners to current official sources for eligibility, fees, testing policies, identification, accommodations, and rescheduling.

Document recurring technical or content issues for quality review and version updates.

# 9. Controlled File Naming and Version Management

ONE CONTROLLING COPY For every learner, controlled-answer, administrative, and archive asset, retain one approved filename, version, location, and status. Future media assets must remain outside learner view until recorded and approved.

| Asset Type | Filename Pattern |
| --- | --- |
| Learner workbook | CTA_LPCC_WB##_Short_Title_ Student_Workbook_v#.0.docx |
| Candidate bank | CTA_LPCC_WB##_17_Question_Practice_Bank_ Candidate_Form_v#.0.docx |
| Controlled rationales | CTA_LPCC_WB##_17_Question_Practice_Bank_ Answer_Rationales_v#.0.docx |
| Checkpoint candidate | CTA_LPCC_Checkpoint_#_Coverage_Question_Count_ Candidate_Form_v#.0.docx |
| Checkpoint rationales | CTA_LPCC_Checkpoint_#_Coverage_Question_Count_ Answer_Rationales_v#.0.docx |
| Simulation candidate | CTA_LPCC_Comprehensive_Simulation_Form_X_143_Question_ Candidate_Exam_v#.0.docx |
| Simulation rationales | CTA_LPCC_Comprehensive_Simulation_Form_X_143_Question_ Answer_Rationales_v#.0.docx |
| Administration | CTA_LPCC_[Document_Name]_v#.0.docx |

# 10. Required File-Control Register

| Register Field | Entry |
| --- | --- |
| Approved filename |  |
| Version |  |
| File status | Draft / Under Review / Approved / Superseded / Archived |
| Learner-facing? | Yes / No |
| Controlled answer material? | Yes / No |
| LMS location |  |
| Source folder |  |
| Approved date |  |
| Approved by |  |
| Replacement / archive action |  |

# 11. Prepublication LMS Quality-Assurance Checklist

## Identity and sequence

[ ] Program title, no-CE status, audience, current-edition notice, and disclaimers match controlling records.

[ ] WB1-WB12, CP1-CP3, Form A, remediation, Form B, and Final Readiness appear in the approved order.

[ ] No outdated or duplicate learner-visible files remain.

## Assessment controls

[ ] Each candidate bank submits before its rationale lesson opens.

[ ] Checkpoint gates work at WB4, WB8, and WB12.

[ ] Form A remains locked until curriculum and CP3 completion.

[ ] Form B remains locked until Form A and remediation completion.

[ ] Prior case-section locking works for simulations when implemented.

[ ] Answer keys and administrative labels are not visible in candidate previews, URLs, file names, or search results.

## Technical and accessibility

[ ] All links, downloads, page navigation, and learner-visible files work from a learner account.

[ ] Desktop, tablet, and mobile views have been tested.

[ ] Keyboard navigation, alt text, captions, contrast, and descriptive link text have been reviewed.

[ ] No placeholder copy, test users, internal notes, or test answer files remain.

## Data and support

[ ] Attempt records, completion data, and learner support routes function as approved.

[ ] Privacy, terms, refund, accessibility, and support links are present where required by the business system.

[ ] Access period and post-purchase support terms are approved and displayed consistently.

# 12. Public-System and Commercial Synchronization

| System | Synchronization Requirement | Status |
| --- | --- | --- |
| Master Course Catalog | Change In Development only after final approval and release testing. | Ready for David implementation; final live-system verification pending |
| Pricing Catalog | Activate only after launch price, access period, and offer terms are approved. | Ready for David implementation; final live-system verification pending |
| Website / Sales Page | Match exact product title, no-CE statement, audience, inclusions, disclaimer, and current-edition notice. | Ready for David implementation; final live-system verification pending |
| LMS Product | Match title, image, access, support, and approved curriculum sequence. | Ready for David implementation; final live-system verification pending |
| Checkout / Receipt | Use approved product name and terms; do not imply CE credit or exam affiliation. | Ready for David implementation; final live-system verification pending |
| Customer Support | Use the approved FAQ, support boundaries, and escalation process. | Ready for David implementation; final live-system verification pending |

# 13. Remaining Implementation Checks Before Public Launch

[ ] Final learner access period: 6 months from enrollment.

[ ] Launch price: $249. Keep outside CE-only memberships unless an approved bundle states otherwise.

[ ] Add the approved CTA product image and descriptive alt text in the live website/LMS.

[ ] Confirm the live website support channel and response expectations during David's implementation test.

[ ] Verify refund, privacy, accessibility, and terms links in the live sales/LMS environment.

[x] Workbook 12 corrected running header and full rerender: COMPLETED.

[x] Complete file-by-file inventory and duplicate archive action: COMPLETED.

[x] Assessment synchronization record for all workbook banks, checkpoints, Form A, and Form B: COMPLETED.

[x] July 2027 update register and replacement plan: COMPLETED and included in the restricted program-control folder.

# 14. July 2027 Edition-Transition Register

| Asset Group | Required Transition Review |
| --- | --- |
| Official specifications and candidate instructions | Confirm controlling effective date, format, domains, timing, and administration rules. |
| WB1-WB12 | Review domain labels, exam-navigation language, examples, bridges, and dated claims. |
| Twelve bank pairs | Review item distribution, case structure, labels, instructions, and rationales. |
| CP1-CP3 | Review cumulative blueprint coverage and administration instructions. |
| Form A and Form B | Rebuild or revise case count, domains, item allocation, scoring-control maps, timing, and section rules as required. |
| Readiness tracker and roadmap | Update schedules, milestones, scoring language, and transition notices. |
| Quick references, flashcards, tracker, FAQ, and website copy | Update format facts, domain language, pacing, scoring, and dated guidance. |
| LMS and website | Replace files, lessons, public claims, FAQs, images, and learner notices. |
| Archive | Freeze and label the current-format edition with the dates for which it was designed. |

# 15. Final Release and Approval Record

| Approval Field | Entry |
| --- | --- |
| Critical Workbook 12 correction resolved | [ ] Yes [ ] No |
| Complete file inventory reconciled | [ ] Yes [ ] No |
| Candidate/rationale synchronization completed | [ ] Yes [ ] No |
| LMS gates and downloads tested | [ ] Yes [ ] No |
| Accessibility review completed | [ ] Yes [ ] No |
| Catalog, pricing, website, and LMS synchronized | [ ] Yes [ ] No |
| July 2027 update register established | [ ] Yes [ ] No |
| Publication status | [ ] Draft [ ] Under Review [X] Approved for LMS Build [ ] Approved for Publication [ ] Archived |
| Released version |  |
| Approval date |  |
| Approved by |  |
| Comments |  |

RELEASE STANDARD Publication approval is permitted only after all critical corrections, file controls, synchronization checks, LMS behavior tests, and public-system updates are complete and documented. Freeze the released package as Version 1.0 and archive all superseded copies. LAUNCH MEDIA CONTROL No recorded audio or video files are included in the initial release. The recording-ready audio script is stored in an internal DO NOT PUBLISH folder for future production.